Virtual Run Task details

1) API Integration in SDK 4hrs
2) Database design 16hrs: Need to design database for Run sessions and media files also. Wether
     the video is downloaded or not status need to be upadted in the database.
3) Downloading Video from the server 16hrs: Downloading video from the server saving into the
    app folder and if download failed in middle due to any interrupt resuming back from where it was
     stopped.
4) Command interaction with bands and it should be generic to all the apps 6hrs.
5) Showing session history and ui updation 8hrs.
6) Playing video according the user steps 8hrs.